COMICCRAFT AI – COMIC STORY CREATOR USING GEMINI MODEL

PROJECT PLANNING PHASE REPORT

1. Introduction

The Project Planning Phase is an important stage in the development of ComicCraft AI – Comic Story Creator Using Gemini Model. The purpose of this phase is to define how the project will be developed, managed, tested, and completed.

The planning process identifies the project objectives, activities, resources, responsibilities, schedule, risks, and expected deliverables. Proper planning helps ensure that the project is completed systematically within the available time and resources.

---

2. Project Objectives

The main objective of ComicCraft AI is to develop an AI-powered application that helps users create comic stories using the Gemini model.

The specific objectives are:

- To develop a simple and user-friendly comic story creation application.

- To integrate the Gemini AI model for story generation.

- To allow users to provide their own story ideas and prompts.

- To generate creative characters, scenes, narration, and dialogues.

- To organize generated content into a comic story structure.

- To reduce the time and effort required to create a comic story.

- To provide a foundation for future AI-based comic generation features.

---

3. Project Scope

The scope of the project defines the features and activities that will be included in the development.

Included in the Project

- User input for story ideas.

- Genre or theme selection.

- Character information.

- Prompt processing.

- Gemini model integration.

- AI-based story generation.

- Scene and panel descriptions.

- Dialogue generation.

- Story display.

- Story regeneration or modification.

- Basic error handling.

Possible Future Scope

The following features can be added in future versions:

- AI-generated comic images.

- Character image generation.

- Voice narration.

- Background music.

- PDF comic export.

- Multiple language support.

- User login and accounts.

- Story history and cloud storage.

- Comic sharing features.

---

4. Project Activities

The project will be completed through a series of planned activities.

Phase| Main Activities

1. Brainstorming & Ideation| Identify problem and select project idea

2. Requirement Analysis| Identify functional and non-functional requirements

3. Project Planning| Define schedule, resources, risks, and responsibilities

4. Project Design| Design architecture, modules, workflow, and interface

5. Development| Develop application and integrate Gemini model

6. Testing| Test functionality and identify errors

7. Documentation| Prepare project reports and documentation

8. Final Presentation| Demonstrate and present the completed project

---

5. Project Schedule

A tentative schedule can be planned as follows:

Week| Activity

Week 1| Brainstorming and selection of project idea

Week 2| Requirement analysis

Week 3| Project planning

Week 4| System and UI design

Week 5| Frontend development

Week 6| Backend development

Week 7| Gemini API integration

Week 8| Story generation module development

Week 9| Testing and debugging

Week 10| Final improvements

Week 11| Documentation

Week 12| Final demonstration and presentation

The schedule can be adjusted according to the actual project timeline.

---

6. Resource Planning

The resources required for the project can be divided into hardware, software, and human resources.

6.1 Hardware Resources

- Laptop or desktop computer

- Minimum 4 GB RAM

- Sufficient storage space

- Keyboard and mouse

- Internet connection

6.2 Software Resources

- Operating System

- Python

- Visual Studio Code or another IDE

- HTML, CSS, and JavaScript, if required

- Gemini API

- Web browser

- Git/GitHub, if required

6.3 Human Resources

The project requires:

- Student/developer

- Project guide

- Testing support

- Users for basic feedback

---

7. Technology Planning

The planned technologies for ComicCraft AI include:

Frontend

The frontend provides the user interface through which users enter their story ideas and view generated content.

Possible technologies:

- HTML

- CSS

- JavaScript

Backend

Python can be used to handle application logic, prompt processing, API communication, and response processing.

Artificial Intelligence

The Gemini model is planned as the primary AI component for generating comic story content.

API

The Gemini API provides communication between the application and the Gemini model.

---

8. Team Responsibilities

If the project is developed as a team, responsibilities can be divided among team members.

Role| Responsibility

Project Coordinator| Manage project activities and schedule

Developer| Develop application functionality

AI/API Developer| Integrate and test Gemini API

UI Developer| Design user interface

Tester| Test application and identify errors

Documentation Member| Prepare project documentation

If the project is completed individually, these responsibilities can be handled by the student.

---

9. Risk Management

During development, several risks may occur.

Risk| Possible Impact| Planned Solution

API connection failure| Story generation may fail| Implement error handling and retry

Internet failure| Unable to communicate with Gemini| Check connection and retry

Invalid user input| Incorrect output| Validate input

API configuration error| Application may not work| Check configuration securely

Unexpected AI output| Story may not follow the requested format| Improve prompt structure

Development delays| Project completion may be affected| Follow the project schedule

Software errors| Application may stop working| Perform regular testing

---

10. Time Management

Effective time management is required to complete the project within the planned period.

The following approach will be followed:

1. Divide the project into smaller tasks.

2. Assign sufficient time to each task.

3. Complete important modules first.

4. Test each module after development.

5. Keep additional time for debugging.

6. Complete documentation alongside development.

7. Review the complete project before final submission.

---

11. Budget Planning

The project can be developed using commonly available development tools and resources.

Possible expenses may include:

- Internet charges.

- Computer or laptop usage.

- API usage, depending on the selected Gemini service and applicable limits.

- Hosting charges, if online deployment is required.

- Other optional development services.

The exact cost depends on the implementation and services used.

---

12. Quality Planning

Quality will be maintained throughout the development process.

The following practices will be followed:

- Use clear and organized code.

- Validate user inputs.

- Test individual modules.

- Test Gemini API communication.

- Check generated story structure.

- Handle errors properly.

- Test the application with different prompts.

- Collect user feedback.

- Fix identified problems before final submission.

---

13. Testing Plan

Testing will be performed after the main development activities.

Functional Testing

Check whether each feature works correctly.

Examples:

- Story input works.

- Generate button works.

- Gemini API receives the request.

- Story is generated.

- Generated story is displayed correctly.

Input Testing

Different types of user prompts will be tested to verify the application's response.

Error Testing

The application will be tested with:

- Empty input.

- Invalid input.

- Network failure.

- API errors.

User Interface Testing

The interface will be checked for:

- Readability.

- Navigation.

- Button functionality.

- Proper display of generated content.

---

14. Project Deliverables

The expected project deliverables are:

1. Project proposal.

2. Brainstorming and Ideation Report.

3. Requirement Analysis Report.

4. Project Planning Report.

5. Project Design Report.

6. Working ComicCraft AI application.

7. Testing report.

8. Final project documentation.

9. Project presentation/demo.

---

15. Project Milestones

The major milestones are:

Milestone 1: Project idea finalized

↓

Milestone 2: Requirements completed

↓

Milestone 3: Project plan completed

↓

Milestone 4: System design completed

↓

Milestone 5: Basic application developed

↓

Milestone 6: Gemini model integrated

↓

Milestone 7: Story generation completed

↓

Milestone 8: Testing completed

↓

Milestone 9: Final documentation completed

↓

Milestone 10: Project demonstration

---

16. Expected Outcome

At the completion of the project, ComicCraft AI is expected to provide an easy-to-use platform for generating comic stories with the help of the Gemini model.

The application should allow users to enter a simple idea and receive structured comic story content containing characters, scenes, narration, and dialogues.

The project will also demonstrate the practical application of generative AI in creative content generation.

---

17. Conclusion

The Project Planning Phase provides a clear roadmap for the development of ComicCraft AI – Comic Story Creator Using Gemini Model.

The project objectives, scope, schedule, resources, responsibilities, risks, testing approach, and deliverables have been identified during this phase. Proper planning will help organize the development process and reduce potential delays and errors.

The completed project plan provides a foundation for moving forward with the Project Design and Development/Implementation Phases.